AI Voice RM Platform

Developer Implementation Plan
HLD · LLD · Integration Guide · 36-Week Roadmap

Indian Bank × Silver Suits AI  |  Version 1.0  |  May 2026

# Document Purpose

This document is the engineering blueprint for building the AI Voice RM platform in production. The Voice-to-Command demo repository and architecture Word docs are reference implementations only. Use this plan to scope sprints, assign modules, and integrate with an existing banking Android app or internet-banking website.

Audience: backend engineers, mobile/web developers, DevOps, QA, and bank integration teams. Platform scope: in-app voice and screen assistants only (V1–V5). All interaction stays inside the bank mobile or web application.

## How to use this document

| Section | Use when you need to… |
| --- | --- |
| §2 Reference vs Target | Understand what the demo already proves vs what must be built |
| §3 AG-UI Integration | Wire form assistants into Android or web using the AG-UI protocol |
| §4 Channel Integration | Choose WebView vs React Native vs native vs iframe vs NPM SDK |
| §5 HLD | Explain system context, deployment, and service boundaries to architects |
| §6 LLD | Implement APIs, data models, auth, and SDK modules |
| §7 Security & Ops | Configure Azure, bank VPC, logging, and compliance controls |
| §8 Roadmap | Plan sprints, owners, acceptance criteria, and dependencies |
| §9 Testing & CI/CD | Define test pyramid and release gates |

────────────────────────────────────────────────────────────────────────────────

# 1. Reference Demo vs Production Target

## 1.1 What the demo proves (keep)

| Capability | Demo location | Production action |
| --- | --- | --- |
| Manifest voice engine (UPI, bills, transfer) | server/engine/ + server/manifests/ | Keep; add Redis sessions + bank adapters |
| AG-UI form agents (5 journeys) | server/agui/* + client LoanAguiPanel | Keep; align events with AG-UI spec; add auth |
| Frustration detection | client/src/hooks/useRageDetect.js | Extract to SDK; wire to Trigger API |
| STT/TTS proxies | server/index.js /api/stt, /api/tts | Keep; India residency keys in Key Vault |
| Mock banking REST | server/data/backend.js | Replace with bank core adapter layer |

## 1.2 What must be built (not in demo)

| Gap | Priority | Owner | V1 deliverable |
| --- | --- | --- | --- |
| Customer JWT auth + session binding | P0 | Backend + Bank | Bearer token on every API call |
| Redis session store (replace in-memory Map) | P0 | Backend | Horizontal scale + 30 min TTL |
| Bank DocumentDB writes (sessions, turns) | P0 | Backend + Bank DBA | Async write pipeline |
| POST /api/trigger + rule engine | P0 | Backend | IF/THEN evaluator + audit log |
| Server-side MPIN verify (replace client 1234) | P0 | Bank + Backend | Step-up token before CONFIRMATION |
| @silversuits/voice-rm-sdk npm package | P0 | Frontend | Publishable embed layer |
| Android WebView shell + JS bridge | P0 | Bank mobile | Load hosted bundle with auth injection |
| Analytics dashboard + post-session LLM | P1 | Full stack | V3 |
| Visual rule-builder UI | P1 | Frontend | V2 |

────────────────────────────────────────────────────────────────────────────────

# 2. AG-UI Protocol — Research & Integration Guide

AG-UI (Agent-User Interaction Protocol) is an open, event-based standard maintained by the ag-ui-protocol community (originally from CopilotKit). It defines how a frontend application connects to an AI agent backend using HTTP POST + Server-Sent Events (SSE). Official docs: https://docs.ag-ui.com

## 2.1 Protocol stack position

| Protocol | Layer | Role in this platform |
| --- | --- | --- |
| MCP | Agent ↔ Tools | Future: connect to bank internal tools via MCP gateway (V3+) |
| A2A | Agent ↔ Agent | Not required V1–V3; home router uses in-process navigate_to tool |
| AG-UI | Agent ↔ User UI | Primary: form filling, routing, streaming chat in bank screens |

## 2.2 How the demo maps to AG-UI

The demo implements an AG-UI-compatible subset in client/src/lib/aguiClient.js and server/agui/*. It is not yet using the official @ag-ui/client npm package but emits compatible event shapes.

| AG-UI standard event | Demo implementation | Notes |
| --- | --- | --- |
| RUN_STARTED | ✓ { thread_id, run_id } | Emitted at stream start |
| TEXT_MESSAGE_START/CONTENT/END | Partial — TEXT_MESSAGE_CHUNK | Migrate to 3-phase in V2 for CopilotKit compat |
| TOOL_CALL_START/ARGS/END | ✓ Full sequence | Used for set_field, navigate_to |
| TOOL_CALL_RESULT | ✓ After tool exec | Client updates form via onToolCall |
| STATE_DELTA | ✓ JSON Patch ops | applyStateDelta() in aguiClient.js |
| STATE_SNAPSHOT | Not emitted | Add on reconnect / thread resume (V2) |
| RUN_FINISHED / RUN_ERROR | ✓ | LoanAguiPanel handles both |
| MESSAGES_SNAPSHOT | Not emitted | Optional; client keeps local message array |

## 2.3 Standard request contract (RunAgentInput)

POST /api/agui/{agentId}
Authorization: Bearer {customer_jwt}
Accept: text/event-stream
Content-Type: application/json

{
  "thread_id": "uuid-v4",
  "run_id": "uuid-v4",
  "state": { "beneficiary_name": "", "amount": "" },
  "messages": [
    { "id": "msg_1", "role": "user", "content": "Transfer 50000 to Rahul" }
  ],
  "tools": [],
  "context": [{ "type": "user_profile", "data": { "lang": "hi", "tier": "gold" } }],
  "forwarded_props": { "screen_id": "imps_transfer", "journey": "fund_transfer" }
}

## 2.4 Registered agents (extend by adding runner + config)

| agentId | Screen | Tools | Config file |
| --- | --- | --- | --- |
| indian_bank_home_assistant | Home / global FAB | navigate_to, STATUS_UPDATE | homeAguiConfig.js |
| indian_bank_imps_transfer | IMPS fund transfer form | set_field | impsAguiConfig.js |
| indian_bank_loan_los | Loan application | set_field | loanAgentConfig.js |
| indian_bank_deposit | FD/RD creation | set_field | depositAguiConfig.js |
| indian_bank_txn_history | Statement / fraud advisory | set_field, explain_txn | txnHistoryAguiConfig.js |

## 2.5 Migration path to official @ag-ui/client

Recommended for V2 after V1 ships with the custom client (lower risk). Steps:

Install @ag-ui/client in voice-rm-sdk package.

Replace runAgent() in aguiClient.js with HttpAgent from @ag-ui/client.

Map demo TEXT_MESSAGE_CHUNK → TEXT_MESSAGE_CONTENT in a thin adapter layer.

For React Native: use expo/fetch (supports SSE streaming) — React Native global fetch does NOT stream.

Optional: adopt CopilotKit React components for chat UI; keep LoanAguiPanel for form-specific UX.

React Native AG-UI client is community status ("Help Wanted" per ag-ui-protocol repo). Production pattern: wrap HttpAgent with expo/fetch or react-native-sse. See GitHub issue #510, #1316.

Figure 3 — AG-UI integration sequence for form assistant screens

────────────────────────────────────────────────────────────────────────────────

# 3. Channel Integration — Android & Web

Figure 2 — Integration options for Android banking app and internet banking website

## 3.1 Recommended approach (V1 — fastest path)

Option A (Android WebView) + Option D (NPM SDK embed for web) minimizes rework of the existing React demo while meeting bank security requirements.

### 3.1.1 Android WebView integration (step-by-step)

Bank mobile team creates VoiceRmActivity (Kotlin) with a hardened WebView (no file access, JS enabled).

Load https://voice-cdn.bank.in/embed/v1/index.html?screen=home from bank CDN (built from voice-rm-sdk).

Inject auth before page load via @JavascriptInterface or evaluateJavascript:

window.__VOICE_RM_CONFIG__ = { apiBase, jwt, lang, userId, onNavigate: nativeBridge };

Native bridge implements: onNavigate(dest), requestMpin(callback), logEvent(name, payload).

WebView requests mic permission at runtime; pass grant result to JS via postMessage.

On session end, native receives postMessage { type: "SESSION_END", outcome, sessionId } for bank analytics.

// Kotlin — minimal bridge
class VoiceRmBridge(private val activity: Activity) {
    @JavascriptInterface
    fun getAuthToken(): String = SessionManager.currentJwt

    @JavascriptInterface
    fun navigateTo(screen: String, contextJson: String) {
        activity.runOnUiThread { Router.open(activity, screen, contextJson) }
    }

    @JavascriptInterface
    fun verifyMpin(onResult: String) {
        MpinActivity.launch(activity) { ok ->
            webView.evaluateJavascript("window.__voiceRm.onMpinResult($ok)", null)
        }
    }
}

### 3.1.2 Web / Internet banking NPM embed

// Bank React app — UPI route
import { VoiceRmProvider, VoiceModal, useVoiceSession } from '@silversuits/voice-rm-sdk';

function UpiPaymentPage() {
  const { session, sendUtterance } = useVoiceSession({ journey: 'send_money', lang: 'hi' });
  return (
    <VoiceRmProvider apiBase={process.env.VOICE_RM_API} getToken={() => bankAuth.getJwt()}>
      <ExistingUpiForm />
      <VoiceModal session={session} onUtterance={sendUtterance} />
    </VoiceRmProvider>
  );
}

## 3.2 Integration decision matrix

| Option | Time to V1 | Reuse demo code | Native UX | AG-UI SSE | Bank effort |
| --- | --- | --- | --- | --- | --- |
| A · WebView shell | 4–6 wks | 95% | Good | Via WebView fetch | Low — 1 Android dev |
| B · React Native module | 8–12 wks | 80% | Excellent | expo/fetch required | Medium — RN team |
| C · Native Kotlin UI | 12–16 wks | 20% | Excellent | Java/Dart AG-UI SDK | High — full rewrite |
| D · NPM SDK (web) | 3–4 wks | 90% | N/A (web) | Native fetch SSE | Low — frontend embed |
| E · Iframe widget | 2–3 wks | 95% | N/A (web) | Same as D | Lowest — postMessage only |
| F · CopilotKit + @ag-ui/client | 6–8 wks | 70% | Good | Official client | Medium — new deps |

────────────────────────────────────────────────────────────────────────────────

# 4. High-Level Design (HLD)

Figure 1 — Production deployment topology

## 4.1 System context

The platform sits between bank customer channels and bank core systems. Silver Suits hosts the voice/AG-UI API layer in Azure India. The bank hosts customer-facing apps and owns all persistent customer data in DocumentDB / on-prem databases.

## 4.2 Logical service boundaries

| Service | Responsibility | Scaling | State |
| --- | --- | --- | --- |
| voice-rm-gateway | TLS termination, JWT validation, rate limits, routing | Azure APIM + App Service | Stateless |
| voice-engine | Manifest saga, LLM extract, confirm parser | Horizontally scaled pods | Session in Redis |
| agui-service | SSE agent runners, tool loop, STATE_DELTA | Same pods as engine | Thread state ephemeral per run |
| trigger-service | Rule evaluation, actuation dispatch | Dedicated worker + queue | Rules in config store |
| speech-proxy | STT/TTS key proxy, PII redaction in logs | Co-located with gateway | Stateless |
| bank-adapter | Core banking API client, idempotency, circuit breaker | Sidecar or module | Connection pools |
| analytics-worker | Post-session LLM analysis (V3) | Queue consumer | Writes to bank DB |

## 4.3 Deployment zones

| Zone | Components | Connectivity |
| --- | --- | --- |
| Bank DMZ / Mobile | Android app, WebView bundle, IB frontend | HTTPS to APIM only |
| Silver Suits Azure (India Central) | App Service, Redis, Key Vault, App Insights | Private endpoint to bank DB |
| Bank VPC (Mumbai) | DocumentDB, core APIs, CRM webhook | mTLS from Azure via Private Link |
| AI providers (India residency) | ElevenLabs STT, Azure OpenAI, Cartesia TTS | Outbound HTTPS from Azure |

Figure 4 — Component / package map for engineering teams

────────────────────────────────────────────────────────────────────────────────

# 5. Low-Level Design (LLD)

Figure 6 — Voice engine turn sequence with bank MPIN gate

## 5.1 Package structure — @silversuits/voice-rm-sdk

@silversuits/voice-rm-sdk/
├── src/
│   ├── index.ts                    # public exports
│   ├── provider/VoiceRmProvider.tsx  # auth + apiBase context
│   ├── voice/
│   │   ├── VoiceModal.tsx          # from demo (refactored)
│   │   ├── useVoiceSession.ts      # wraps engineClient
│   │   └── engineClient.ts
│   ├── agui/
│   │   ├── LoanAguiPanel.tsx
│   │   ├── aguiClient.ts           # → @ag-ui/client wrapper (V2)
│   │   └── applyStateDelta.ts
│   ├── behavior/
│   │   ├── useRageDetect.ts
│   │   └── RMHelpPrompt.tsx
│   ├── speech/
│   │   ├── useElevenSpeech.ts
│   │   └── cartesiaTts.ts
│   └── bridge/
│       └── nativeBridge.ts         # WebView postMessage adapter
├── package.json
└── rollup.config.js                # ESM + CJS; peerDeps: react>=18

## 5.2 Voice Engine API — POST /api/engine/turn

| input.type | When | Required fields | Response session.state |
| --- | --- | --- | --- |
| INIT | Session create | lang? | IDLE → greeting in history |
| START_ACTION | Open journey | action (manifest id) | FILL — first slot prompt |
| TRANSCRIPT | User spoke/typed | text | FILL ¦ DISAMBIGUATE ¦ CHOOSE ¦ CONFIRM |
| SELECTION | User picked option | optionId | Advances saga |
| CONFIRMATION | After MPIN OK | confirmed: boolean | EXECUTING → DONE ¦ FAILED |
| CANCEL | User aborts | — | CANCELLED |
| SET_LANG | Language switch | lang | Re-prompts current slot in new lang |

// Request
POST /api/engine/turn
Authorization: Bearer eyJ...
X-Idempotency-Key: {uuid}          // required on CONFIRMATION
X-Bank-Session-Id: {bank_sid}      // bank mobile session correlation

{
  "sessionId": "sess_abc123",        // omit on first call
  "lang": "hi",
  "input": { "type": "TRANSCRIPT", "text": "Rahul ko paanch sau bhejo" }
}

// Response (client renders verbatim)
{
  "ok": true,
  "sessionId": "sess_abc123",
  "session": {
    "state": "FILL",
    "action": "send_money",
    "pending": { "kind": "free_text", "slot": "amount", "prompt": "..." },
    "history": [...],
    "executing": false
  }
}

## 5.3 Trigger API — POST /api/trigger (production build)

POST /api/trigger
Authorization: Bearer {service_token}   // bank backend calls this
Content-Type: application/json

{
  "event_type": "rage_click",
  "user_id": "CIF123456",
  "screen_id": "imps_transfer",
  "field_context": { "invalid_field": "ifsc_code", "attempts": 2 },
  "lang": "hi",
  "device": { "platform": "android", "app_version": "4.2.1" }
}

// Response
{
  "matched_rule_id": "rule_frustrated_imps",
  "action": "trigger_popup",
  "action_config": {
    "script_id": "imps_assist",
    "agent_id": "indian_bank_imps_transfer",
    "visibility": "modal"
  }
}

## 5.4 Rule engine actuation handlers (in-app only)

| action | Handler | Side effect |
| --- | --- | --- |
| trigger_popup | WebSocket / SSE push to client SDK | Opens VoiceModal or AguiPanel with script_id |
| assign_human_rm | POST bank CRM webhook | Creates ticket; RM notified |
| push_notif | FCM/APNs via bank push gateway | Re-engagement message with deep link |
| form_prefill | Push STATE_DELTA to active AguiPanel thread | Warm-starts form with context |

## 5.5 Data model — DocumentDB collections

| Collection | Key fields | Written when | Retention |
| --- | --- | --- | --- |
| sessions | session_id, user_id, journey, outcome, started_at, ended_at, lang | Session start/end | 7 years (bank policy) |
| turns | session_id, turn_idx, role, text, intent, slots, latency_ms | Each engine turn | 7 years |
| form_events | session_id, field_id, value_hash, valid | AG-UI set_field | 7 years |
| rule_audit | rule_id, user_id, event_type, action, ts | Rule match | 7 years |
| escalations | user_id, rm_id, priority, reason, ts | assign_human_rm | 7 years |
| analytics | session_id, sentiment_arc[], churn_risk, qa_score, intent_category | Post-session LLM (V3) | 7 years |

## 5.6 Auth & session binding

| Token | Issuer | Claims | Used on |
| --- | --- | --- | --- |
| Customer JWT | Bank IAM | sub (CIF), sid, lang, tier, exp (15m) | /engine/turn, /agui/*, /stt, /tts |
| Service token | Bank API GW | client_id, scope:trigger:write | POST /api/trigger only |
| Step-up token | Bank MPIN service | sub, action, exp (2m), jti | CONFIRMATION turns only |

## 5.7 Rage detection — bank embed contract

Port useRageDetect.js unchanged. Bank wraps each high-friction screen root view:

const { containerProps, markInvalidField, dismiss } = useRageDetect({
  onFrustrated: () => {
    bankAnalytics.track('rage_detected', { screen: 'imps_transfer' });
    // Option 1: open in-app help immediately
    setHelpOpen(true);
    // Option 2: call bank backend → POST /api/trigger (async rule eval)
    bankApi.postTrigger({ event_type: 'rage_click', screen_id: 'imps_transfer' });
  },
});

return <div {...containerProps}><ImpsForm onInvalid={(f) => markInvalidField(f.id)} /></div>;

## 5.8 Bank adapter interface (replace mock backend)

// server/adapters/bankCore.js — implement per bank
export const bankAdapter = {
  async searchContacts(userId, query) { /* GET bank core */ },
  async getAccounts(userId) { /* balances */ },
  async sendUpi(userId, payload, idempotencyKey) { /* NPCI / bank UPI API */ },
  async internalTransfer(userId, payload, idempotencyKey) { /* CBS */ },
  async verifyMpin(userId, mpinHash) { /* bank auth service */ },
};

────────────────────────────────────────────────────────────────────────────────

# 6. Security, Observability & Compliance

## 6.1 Security controls (V1 minimum)

All API endpoints require Bearer JWT; reject missing/expired with 401.

Rate limit: 60 engine turns / user / hour; 20 AG-UI runs / user / hour.

STT/TTS/LLM API keys in Azure Key Vault; never in client bundle.

PII redaction in logs: mask account numbers, VPAs, phone numbers (server/lib/log.js pattern).

CORS: allowlist bank domains only (no wildcard in production).

Consent gate: first session turn blocked until consent_accepted=true in JWT or explicit API call.

Idempotency-Key mandatory on CONFIRMATION and all payment tool executions.

## 6.2 Observability

| Signal | Tool | Key metrics |
| --- | --- | --- |
| Structured logs | Pino → App Insights | turn_latency_ms, intent, outcome, error_code |
| Traces | OpenTelemetry | STT → LLM → TTS waterfall per turn |
| Dashboards | Grafana / Azure Monitor | sessions/day, escalation rate, STT empty rate |
| Alerts | PagerDuty | error rate > 2%, p95 latency > 3s, Redis down |

────────────────────────────────────────────────────────────────────────────────

# 7. Development Roadmap — 36 Weeks

Figure 5 — 36-week development roadmap (V1–V3)

## 7.1 V1 MVP — Weeks 1–8 (Go-live criteria)

| Sprint | Deliverable | Owner | Acceptance criteria |
| --- | --- | --- | --- |
| 1–2 | Azure infra + CI/CD + APIM + Key Vault | DevOps | Staging URL live; secrets rotated; TLS 1.2+ |
| 1–2 | JWT middleware + CORS allowlist | Backend | 401 without token; bank test JWT accepted |
| 3–4 | Redis session store replaces in-memory | Backend | 2 pod load test; session survives pod restart |
| 3–4 | voice-rm-sdk v0.1 published (internal npm) | Frontend | VoiceModal + AguiPanel importable in sample app |
| 3–4 | Android WebView shell (bank team) | Bank mobile | Demo journey loads; mic works; bridge callbacks fire |
| 5–6 | DocumentDB write pipeline | Backend + Bank DBA | sessions + turns persisted; bank can query |
| 5–6 | POST /api/trigger + 5 seed rules | Backend | rage_click → trigger_popup in < 100ms eval |
| 5–6 | Bank adapter v1 (accounts, contacts, UPI mock→real) | Backend + Bank | send_money executes against bank UAT API |
| 7–8 | Server-side MPIN gate | Bank + Backend | CONFIRMATION rejected without step-up token |
| 7–8 | UAT + VAPT + consent flow | QA + All | Bank sign-off; zero P0 bugs; consent logged |

## 7.2 V2 Production — Weeks 9–20

| Sprint | Deliverable | Acceptance criteria |
| --- | --- | --- |
| 9–10 | Push notification actuation (FCM/APNs) | Rule match fires push; deep link opens correct screen |
| 11–12 | Visual rule-builder UI | Bank ops can edit JSON rules without deploy |
| 11–12 | 6 additional languages (10 total) | STT + manifests + TTS for gu/kn/pa/mr/ml/bn |
| 13–14 | Emergency override dashboard | Ops can disable rule in < 60s; audit logged |
| 15–16 | Analytics dashboard v1 | Volume, outcomes, branch-wise, language charts live |
| 17–18 | Load test 1,000 concurrent sessions | p95 turn latency < 1.5s; zero session loss |
| 19–20 | Migrate aguiClient → @ag-ui/client | All 5 agents pass AG-UI compatibility test suite |

## 7.3 V3 Intelligence — Weeks 21–36

| Sprint | Deliverable | Acceptance criteria |
| --- | --- | --- |
| 21–24 | Post-session LLM analysis worker | sentiment_arc, intent_category, qa_score per session |
| 25–28 | Churn risk scoring + predictive triggers | Rules can match on churn_risk_prev > threshold |
| 29–32 | Full analytics dashboard | Conversation replay, multi-journey funnel, cohort views |
| 33–36 | Multi-region DR + ISO 27001 audit prep | Failover tested; audit evidence pack complete |

## 7.4 Team allocation

| Role | FTE | V1 focus | V2–V3 focus |
| --- | --- | --- | --- |
| Backend Engineer | 2 | Engine prod, Redis, trigger API, bank adapter | Rule builder API, analytics worker |
| Frontend / SDK Engineer | 1 | voice-rm-sdk extract, WebView bundle | Rule builder UI, dashboard |
| AI / Conversation Engineer | 1 | Manifest tuning, AG-UI prompts, eval harness | Post-session analysis pipeline |
| DevOps | 1 | Azure, CI/CD, APIM, monitoring | DR, load test infra |
| QA Engineer | 1 | Scripted flows, UAT scripts, regression | Load test, security regression |
| Bank Mobile Dev | 1 (bank) | WebView shell, bridge, MPIN | Push deep links, native mic polish |
| Bank Backend Dev | 1 (bank) | JWT issuer, trigger wiring, DB schema | CRM webhook, core API UAT |
| Product Manager | 1 | Sprint planning, bank stakeholder sync | Analytics requirements, rule-builder UX |

────────────────────────────────────────────────────────────────────────────────

# 8. Testing Strategy & CI/CD

## 8.1 Test pyramid

| Layer | What | Tooling | Gate |
| --- | --- | --- | --- |
| Unit | confirmParser, applyStateDelta, rule eval, expr.js | Vitest / Node test | Every PR |
| Integration | Scripted engine flows (existing tests/) | runScriptedFlows.test.js + LLM stub | Every PR |
| Contract | OpenAPI schema for /engine/turn, /agui/*, /trigger | Schemathesis / Dredd | Weekly |
| E2E | WebView journey: rage → help → UPI payment | Playwright + device farm | Pre-release |
| Load | 1K concurrent AG-UI + engine sessions | k6 / Azure Load Testing | V2 week 17–18 |
| Security | VAPT, dependency scan, secret scan | Bank-approved vendor + GitHub Advanced Security | Pre go-live |

## 8.2 CI/CD pipeline (Azure DevOps / GitHub Actions)

PR → lint + manifest AJV validation + unit tests + scripted flow tests (LLM stubbed).

Merge to main → build Docker image → push to ACR → deploy to staging.

Staging smoke: /api/health, one scripted send_money flow, one AG-UI loan run.

Manual approval → deploy to production (blue/green via App Service slots).

voice-rm-sdk: separate npm publish pipeline on tag v*.*.*.

## 8.3 Demo → production migration checklist

| Demo artifact | Production replacement | Done? |
| --- | --- | --- |
| server/engine/session.js in-memory Map | Redis session store + serialization |  |
| server/data/backend.js mock | bankAdapter → real core APIs |  |
| client MpinSheet hardcoded 1234 | Bank MPIN service + step-up JWT |  |
| cors() open | APIM + allowlist |  |
| VITE_API_BASE inconsistency | Single SDK config: apiBase + getToken() |  |
| aguiClient.js custom SSE | @ag-ui/client HttpAgent (V2) |  |
| No /api/trigger | trigger-service + rule config store |  |
| DemoPanel.jsx | Remove from production bundle |  |

────────────────────────────────────────────────────────────────────────────────

# 9. Open Decisions Log

| Decision | Options | Recommendation | Decide by |
| --- | --- | --- | --- |
| Android integration pattern | WebView vs RN vs Native | WebView for V1 (Option A) | Week 1 |
| AG-UI client library | Custom vs @ag-ui/client | Custom V1; migrate V2 | Week 9 |
| Session store | Redis vs Cosmos DB | Redis (lower latency for turns) | Week 2 |
| Rule config storage | DocumentDB vs Git-backed JSON | DocumentDB with admin UI | Week 11 |
| WebSocket vs SSE for trigger_popup | Both viable | SSE (already used for AG-UI) | Week 5 |
| Bank DB access pattern | Private Link vs VPN | Private Link (Azure ↔ AWS Mumbai) | Week 2 |

AI Voice RM Developer Implementation Plan v1.0  ·  Silver Suits AI  ·  Confidential
Reference repo: Voice-to-Command (demo)  ·  Architecture docs: Documentation/*.docx